# Test Summary Report

Project: Car Parts E-Commerce Website

Tester: Monday Confidence

Test Type: End-to-End Functional and UX Testing

Environment: Web (Chrome)

Test Duration: 4 Days (Feb 16 - Feb 19)

## 1. Execution Overview

- Total Test Cases Designed: 30

- Total Test Cases Executed: 29

- Not Implemented: 1

## Execution Results

| Status | Count |
| --- | --- |
| Pass | 13 |
| Fail | 11 |
| Not Tested | 4 |
| Not Implemented | 1 |

## 2. Defect Severity Coverage

Based on identified defects and priorities:

| Severity Level | Count | Description |
| --- | --- | --- |
| P0 (Urgent) | 5 | Core flow broken (checkout, cart, navigation errors) |
| P1 (High) | 16 | Major functional or UX issues impacting usability |
| P2 (Medium) | 8 | UI inconsistencies, validation issues, and minor flows |

## 3. Key Functional Gaps Identified

A. Critical System Failures

- The checkout process is not functional

- Add to cart actions sometimes redirect to error pages

- Order placement cannot be completed

- New address saving  redirects to the error page

- The homepage also redirects to the error page

These issues block core business functionality

B. Contact and Communication Failures

- The contact phone number does not initiate a call

- Contact form submission not working

C. Authentication and Account Issues

- The login and registration UI logic is confusing

- Duplicate email handling redirects incorrectly

- Missing separation between login and create account

D. Navigation and UX Problems

- Field labeling inconsistency (First Name and Name)

- Error page appears during normal flow

E. Payment and Order Transparency Issues

- No payment failure feedback

- No confirmation email validation possible due to checkout failure

## 4. Overall Quality Assessment

Current Stability: Low

Release Readiness: Not ready for production

The platform contains multiple P0 defects affecting critical user journeys, such as product purchase, checkout, and payment, and user data persistence.

Immediate remediation is required before production deployment.

## 5. Recommendations

- Fix checkout and cart workflows

- Resolve error page redirection issues

- Stabilize session handling on the homepage

- Repair contact and support channels

- Conduct regression testing after fixes

- Add proper validation and user feedback messages

## 6. Conclusion

The testing phase revealed significant functional defects across critical business flows. While some features operate correctly, the number and severity of failures indicate the product requires major stabilization and regression cycles before release.